# WINTER 2026_PROJECT

# GENERAL PROJECT INFORMATION

| PROJECT NAME |  |  | PROJECT MANAGER | PROJECT SPONSOR |
| --- | --- | --- | --- | --- |
| Meet The Artist |  |  | Sherill Braynen | Naser Chowdhury |
| EMAIL |  | PHONE | ORGANIZATIONAL UNIT |  |
| ssbraynen@rtc.edu |  | 206-945-4564 | Student - IT Project Management |  |
| PROJECT LAYOUT |  |  | EXPECTED START DATE | EXPECTED COMPLETION DATE |
| Project |  |  | 01/21/2026 | 03/17/2026 |

# PROJECT OVERVIEW

| PROBLEM | Art Galleries wish to have a main page where they can for active artists who wish to share their creativity. |
| --- | --- |
| PURPOSE OF PROJECT | To develop an application that allows Art Galleries to view active artists information that can help in communication between galleries and artists. |
| GOALS | - To create a simple layout featuring artist information. - To have the platform be interactive. - To have a user view each induvial artist information. |
| EXPECTED DELIVERABLES | - To have a finale protype for 03/17/2026. - To have a read me. On GitHub completed before 03/17/2025_03/19/2025_updated 03/23/2025 - To have generated artist information received from API or manually JSON FILE. |

# PROJECT SCOPE

| WITHIN SCOPE | Developing an app that provides an easier way to find artists to create an artistic community. |
| --- | --- |
| OUTSIDE OF SCOPE | Adding a commenting and rating feature for Art Galleries to leave on artist information tab. |

# TENTATIVE SCHEDULE(*Note project is completed in prototype but more features can be added)

| KEY MILESTONE | START | FINISH |
| --- | --- | --- |
| Setting up a react project | 03/16/2025 | 03/16/2025-03/19 |
| Creating at least one presentational component and logical component | 03/16/2025 | 03/18/2025-03/19 |
| Using a manually enter JSON file for data or an API | 03/16/2025 | 03/18/2025-03/19 |
| Having data be displayed in cards | 03/18/2025 | 03/18/2025-03/20 |
| Implement state management using useState and useEffect to track dataset changes | 03/18/2025 | 03/20/2025 |
| Have user interactions like filtering, and form inputs. | 03/18/2025 | 03/21/2025 |
| Debugging Phase | 03/18/2025 | 03/20/2025 |
| Improvement Phase | 03/19/2025 | 03/22/2025 |
| Add basic styling to app | 03/21/2025 | 03/20/2025 |
| Test with cypress if not mocha | 03/22/2025 | 03/22/2025 |
| Project Summary Report and Close Out | 03/23/2025 | 03/23/2025 |

| Project Title | Meet The Artist | Company Name | N/A |
| --- | --- | --- | --- |
| Project Manager | Sherill Braynen | Date | 2/28/2026 |

Planning

Risk Analysis

Task Plan

_Time crunch due to having another final and other assignments.

_Only able to test with mocha.

_Unexpected/expected bugging that will take a while to fix.

_Fix API again

_ Have user interactions like filtering &  form inputs.

_ Have were provides information one clicked.

Execution

Status
Update

Progress

_Project API will be up to date by 03/03

_Second prototype can now filter better.

85% completed 02/28/26

Control

Changes

Quality

Only form was added for user to be added to art community.

70%

Front-End

Back-End

Designs

Closure

Project Report

Completed Tasks

_Completed

_ Project kickoff sessions

_Environment available

_ Features Timeline

Meet The Artist

# RESOURCES

| TEAM | Sherill Braynen |
| --- | --- |
| SUPPORT RESOURCES | Assignments Lab, Online resources and Panopto Recordings |

# BENEFIT AND CUSTOMER

| PROCESS OWNER | Sherill Braynen |
| --- | --- |
| KEY STAKEHOLDER | Naser Chowdhury |
| FINAL CUSTOMER | Art Gallery Owners |
| EXPECTED BENEFIT | Improved Customer Satisfaction towards the art community |

# RISKS, CONSTRAINTS, AND ASSUMPTIONS

| RISKS | - Time crunch due to having another final and assignments. - Only able to test with mocha - Unexpected/Expected Bug |
| --- | --- |
| CONSTRAINTS | - Quality of application |
| ASSUMPTIONS | - I assume this will be a highly detail project - I assume the will be a lot of debugging - I assume the date will change or not based on how much time I take to get things completed. |

| SIGNATURE: | NAME (TITLE) | DATE |
| --- | --- | --- |
|  | Sherill Braynen(Student) | 02/28/2026 |

# SIGNATUR:                                                  NAME(TITLE)                                                                                                                                         DATE

Project Summary Report: 03/19/2026

Meet the Artists was fun to further update. I managed to get a lot of things completed off my project schedule such as the API being updated , form input and flip card animation being done and lastly the debugging phase being completed.

I wish more time to further improve the design and the filtering option(Art Professions) more. But overall, I really like how this project look compared to the first prototype.